VISHLESHAK AI

Advanced Agent Build Roadmap

WEEK 1  —  MODAL SANDBOX + EXECUTION LAYER

Claude Code Build Document  |  Complete implementation instructions for autonomous execution

| Sprint Goal | Replace unsafe exec() with Modal sandbox + structured execution layer |
| --- | --- |
| Output Files | modal_sandbox.py, data_agent_v3_modal.py, requirements_week1.txt |
| Duration | 7 days — can be done in 4-5 focused sessions |
| Difficulty | Intermediate — Modal API is well-documented, no Docker needed |
| Dependencies | pip install modal groq pandas plotly xgboost shap scikit-learn |
| Blocks | Week 2 (Kaggle) cannot start until this is complete |
| Tests Required | test_sandbox.py must pass before moving to Week 2 |

# 1. Why This Week Comes First

The current data_agent_v3.py has a critical security and reliability flaw: it runs all generated Python code directly on the host machine using exec() or subprocess calls without any isolation. This means:

- Malicious dataset filenames can execute arbitrary system commands

- A crash in agent-generated code crashes the entire Streamlit app

- Multiple simultaneous analyses interfere with each other

- 6-hour model training blocks the UI thread entirely

- No way to kill a runaway process without restarting the app

Modal.com solves all of these. It is a serverless Python execution platform with a generous free tier (30 GPU-hours/month, unlimited CPU). The agent generates code, sends it to Modal, Modal runs it in an isolated container, and returns the result. The host machine never executes untrusted code.

# 2. What Modal Is (Read Before Coding)

Modal is NOT a cloud provider like AWS. It is closer to 'serverless function execution'. Think of it as:

- You write a Python function

- Decorate it with @modal.function

- Call modal_function.remote(args) from anywhere

- Modal spins up a container, runs the function, returns the result

- Container dies automatically after the function returns

Free tier limits (as of 2024):

- 30 GPU-hours/month (A10G)

- Unlimited CPU compute (with rate limits)

- 10-minute default timeout (configurable to 24 hours with paid tier)

- 500MB container image size

- No persistent storage by default — use modal.Volume for persistence

CRITICAL: Modal requires an internet connection and modal token setup. Run: modal token new

# 3. Files to Create This Week

Create these files in the VISHLESHAK_AI root directory:

| File | Purpose | Where Used |
| --- | --- | --- |
| modal_sandbox.py | Core Modal execution layer. Defines the sandboxed function that runs all agent code. | Imported by data_agent_v3.py |
| data_agent_v3.py | Updated agent — replaces exec() calls with modal_sandbox.run_code_remote() | Imported by app.py |
| requirements_week1.txt | All pip dependencies for Week 1 including modal, groq, etc. | pip install -r this |
| test_sandbox.py | Smoke tests — 5 tests that must pass before Week 2 | Run with: python test_sandbox.py |
| .env additions | MODAL_TOKEN_ID, MODAL_TOKEN_SECRET added to existing .env | Read by modal_sandbox.py |

# 4. modal_sandbox.py — Complete Implementation

This is the most important file this week. Every line below must be implemented exactly.

## 4.1 File Header and Imports

Create /VISHLESHAK_AI/modal_sandbox.py with this exact content:

"""

Vishleshak AI — Modal Execution Sandbox

All agent-generated Python code runs here, NOT on the host machine.

Modal spins up an isolated container, runs the code, returns results.

"""

import modal

import os

import json

import traceback

from pathlib import Path

## 4.2 Define the Modal Image

The image defines what packages are available inside the sandbox. This MUST include every package the agent might use:

# Build once, cached by Modal (~2 minutes first run, instant after)

sandbox_image = (

modal.Image.debian_slim(python_version="3.11")

.pip_install([

"pandas==2.2.0",

"numpy==1.26.4",

"scikit-learn==1.4.0",

"xgboost==2.0.3",

"shap==0.45.0",

"plotly==5.20.0",

"kaleido==0.2.1",

"matplotlib==3.8.3",

"seaborn==0.13.2",

"scipy==1.12.0",

"nbformat==5.10.4",

"nbconvert==7.16.3",

"requests==2.31.0",

"openpyxl==3.1.2",

])

)

## 4.3 Define the Modal App and Volume

The Volume provides persistent storage between runs — charts, reports, and notebooks persist here:

app = modal.App("vishleshak-sandbox")

# Persistent volume — charts/reports survive between Modal runs

sandbox_volume = modal.Volume.from_name(

"vishleshak-outputs", create_if_missing=True

)

VOLUME_PATH = Path('/outputs')

## 4.4 The Core Execution Function

This is the function that runs inside the isolated container. It accepts arbitrary Python code as a string, executes it in a controlled environment, and returns structured results:

@app.function(

image=sandbox_image,

volumes={str(VOLUME_PATH): sandbox_volume},

timeout=600,          # 10 min max per execution

memory=4096,          # 4GB RAM

cpu=2.0,              # 2 CPU cores

)

def run_code(code: str, context: dict = None) -> dict:

"""

Execute Python code in isolated Modal container.

Returns: {success, stdout, stderr, outputs, error}

"""

import sys, io, traceback, json

from pathlib import Path

# Redirect stdout/stderr

old_stdout, old_stderr = sys.stdout, sys.stderr

sys.stdout = io.StringIO()

sys.stderr = io.StringIO()

result = {

"success": False,

"stdout": "",

"stderr": "",

"outputs": {},   # key-value store for passing data back

"error": None,

"files_created": []

}

try:

# Shared namespace for code execution

namespace = {

"__builtins__": __builtins__,

"_outputs": result["outputs"],

"_context": context or {},

"_volume_path": str(VOLUME_PATH),

}

# Inject context variables directly

if context:

namespace.update(context)

exec(compile(code, '<agent_code>', 'exec'), namespace)

# Collect any _outputs set by the code

result["outputs"] = namespace.get("_outputs", {})

result["success"] = True

# Detect created files

for p in VOLUME_PATH.rglob('*'):

if p.is_file():

result["files_created"].append(str(p))

except Exception as e:

result["error"] = f"{type(e).__name__}: {e}"

result["stderr"] += traceback.format_exc()

finally:

result["stdout"] = sys.stdout.getvalue()

result["stderr"] += sys.stderr.getvalue()

sys.stdout, sys.stderr = old_stdout, old_stderr

return result

## 4.5 The Local Wrapper Function

This runs on your machine and calls Modal. This is what data_agent_v3.py will import:

def run_code_remote(code: str, context: dict = None,

fallback_local: bool = True) -> dict:

"""

Send code to Modal for sandboxed execution.

Falls back to local exec() if Modal is unavailable (dev mode).

"""

try:

with app.run():

return run_code.remote(code, context)

except Exception as e:

if fallback_local:

print(f"  ⚠ Modal unavailable: {e}. Running locally (unsafe).")

return _local_fallback(code, context)

raise

def _local_fallback(code: str, context: dict = None) -> dict:

"""Dev fallback when Modal not configured. UNSAFE — dev only."""

import sys, io, traceback

old_out, old_err = sys.stdout, sys.stderr

sys.stdout, sys.stderr = io.StringIO(), io.StringIO()

result = {'success':False,'stdout':'','stderr':'','outputs':{},'error':None,'files_created':[]}

try:

ns = {'__builtins__': __builtins__, '_outputs': result['outputs']}

if context: ns.update(context)

exec(compile(code, '<local>', 'exec'), ns)

result['outputs'] = ns.get('_outputs', {})

result['success'] = True

except Exception as e:

result['error'] = str(e)

result['stderr'] += traceback.format_exc()

finally:

result['stdout'] = sys.stdout.getvalue()

result['stderr'] += sys.stderr.getvalue()

sys.stdout, sys.stderr = old_out, old_err

return result

## 4.6 Convenience Functions

Add these helper functions at the bottom of modal_sandbox.py for common agent use cases:

def run_analysis_code(df_json: str, code: str) -> dict:

"""Run analysis code with a DataFrame pre-loaded as df."""

setup = f"""

import pandas as pd, numpy as np, json

_df_data = {df_json!r}

df = pd.read_json(_df_data)

"""

return run_code_remote(setup + '\n' + code)

def run_training_code(df_path: str, code: str) -> dict:

"""Run ML training code with dataset path injected."""

setup = f"""

import pandas as pd, numpy as np

import xgboost as xgb, shap

from sklearn.model_selection import train_test_split

from sklearn.metrics import mean_squared_error, r2_score, accuracy_score

df = pd.read_csv({df_path!r})

"""

return run_code_remote(setup + '\n' + code)

# 5. data_agent_v3.py — Required Changes

Do NOT rewrite the entire file. Make these targeted changes only.

## 5.1 Add Import at Top of File

Add these lines immediately after the existing imports section (after 'from groq import Groq'):

# Modal sandbox import — falls back to local if Modal not configured

try:

from modal_sandbox import run_code_remote

MODAL_AVAILABLE = True

except ImportError:

MODAL_AVAILABLE = False

def run_code_remote(code, context=None, fallback_local=True):

return {'success': False, 'error': 'Modal not installed', 'stdout': '', 'stderr': '', 'outputs': {}}

## 5.2 Replace tool_generate_notebook Execution

Find the subprocess.run call in tool_generate_notebook (the nbconvert call). Replace:

# OLD — runs jupyter on host machine

result = subprocess.run(

["jupyter", "nbconvert", "--to", "notebook",

"--execute", "--inplace", nb_path],

capture_output=True, text=True, timeout=180

)

Replace with:

# NEW — runs in Modal sandbox if available

if MODAL_AVAILABLE:

exec_code = f"""

import subprocess, sys

r = subprocess.run([sys.executable, '-m', 'nbconvert',

'--to', 'notebook', '--execute', '--inplace',

'--ExecutePreprocessor.timeout=120', {nb_path!r}],

capture_output=True, text=True)

_outputs['returncode'] = r.returncode

_outputs['stderr'] = r.stderr[:500]

"""

nb_result = run_code_remote(exec_code)

exec_ok = nb_result.get('outputs', {}).get('returncode', 1) == 0

else:

# Fallback to local execution

r = subprocess.run(['jupyter', 'nbconvert', '--to', 'notebook',

'--execute', '--inplace', nb_path],

capture_output=True, text=True, timeout=180)

exec_ok = r.returncode == 0

## 5.3 Add Modal-Aware Tool: run_custom_code

Add this new tool to the tool registry and TOOL_SCHEMAS. This allows the agent to run arbitrary Python code in the sandbox:

def tool_run_custom_code(state: dict, code: str) -> str:

"""Run user-provided Python code in Modal sandbox."""

if state['df'] is None:

return 'No data loaded. Load data first.'

# Inject dataframe as context

df_json = state['df'].head(5000).to_json(orient='records')

full_code = f"""

import pandas as pd, numpy as np, plotly.express as px

import json

df = pd.read_json({df_json!r})

"""

full_code += '\n' + code

result = run_code_remote(full_code)

if result['success']:

log(state, f'run_custom_code → success')

out = result['stdout'][:800]

return f'Code executed successfully.\nOutput:\n{out}'

else:

err = result.get('error','Unknown') + '\n' + result.get('stderr','')[:400]

return f'CODE_FAILED: {err}'

## 5.4 Add Tool Schema Entry

Add this entry to TOOL_SCHEMAS list in data_agent_v3.py:

{"type":"function","function":{"name":"run_custom_code",

"description":"Run any Python code in isolated Modal sandbox. Use when user asks for custom analysis.",

"parameters":{"type":"object","properties":{"code":{"type":"string","description":"Python code to execute"}},"required":["code"]}}}

## 5.5 Add to Dispatcher

In the dispatch() function, add this case before the final 'return Unknown tool' line:

if name == 'run_custom_code': return tool_run_custom_code(state, args.get('code',''))

# 6. requirements_week1.txt — Complete

Create this file in VISHLESHAK_AI root:

# Week 1 — Modal Sandbox + Execution Layer

# Run: pip install -r requirements_week1.txt

# Core agent

groq==0.13.0

langchain==0.3.0

langchain-groq==0.2.0

# Modal sandbox

modal==0.64.0

# Data + ML

pandas==2.2.0

numpy==1.26.4

scikit-learn==1.4.0

xgboost==2.0.3

shap==0.45.0

plotly==5.20.0

kaleido==0.2.1

# Notebook

nbformat==5.10.4

nbconvert==7.16.3

jupyter==1.1.1

# Utilities

requests==2.31.0

python-dotenv==1.0.1

# After installing, run: modal token new

# 7. .env File Additions

Add these variables to your existing .env file. Get values from modal.com after running 'modal token new':

# Modal Sandbox (Week 1)

# Run 'modal token new' to get these values

MODAL_TOKEN_ID=your_token_id_here

MODAL_TOKEN_SECRET=your_token_secret_here

# Optional: control sandbox behavior

MODAL_FALLBACK_LOCAL=true   # set false in production

MODAL_TIMEOUT=600           # seconds per execution

# 8. test_sandbox.py — All 5 Tests Must Pass

Create VISHLESHAK_AI/test_sandbox.py. All 5 tests must pass before starting Week 2:

import sys, os

sys.path.insert(0, os.path.dirname(__file__))

def test_1_import():

"""Test 1: modal_sandbox.py imports correctly"""

from modal_sandbox import run_code_remote

print("  ✅ Test 1 passed: Import OK")

return True

def test_2_basic_execution():

"""Test 2: Simple code runs in sandbox"""

from modal_sandbox import run_code_remote

result = run_code_remote('x = 2 + 2; _outputs["result"] = x')

assert result['success'], f"Failed: {result.get('error')}"

assert result['outputs']['result'] == 4

print("  ✅ Test 2 passed: Basic execution OK")

return True

def test_3_pandas():

"""Test 3: Pandas works in sandbox"""

from modal_sandbox import run_code_remote

code = '''

import pandas as pd, json

df = pd.DataFrame({'a':[1,2,3], 'b':[4,5,6]})

_outputs['shape'] = list(df.shape)

_outputs['mean_a'] = float(df.a.mean())

'''

result = run_code_remote(code)

assert result['success'], f"Failed: {result.get('error')}"

assert result['outputs']['shape'] == [3, 2]

print("  ✅ Test 3 passed: Pandas OK")

return True

def test_4_xgboost():

"""Test 4: XGBoost + SHAP work in sandbox"""

from modal_sandbox import run_code_remote

code = '''

import pandas as pd, numpy as np, xgboost as xgb, shap

from sklearn.model_selection import train_test_split

from sklearn.metrics import r2_score

X = pd.DataFrame(np.random.rand(200,5), columns=[f'f{i}' for i in range(5)])

y = X.f0 * 2 + np.random.rand(200) * 0.1

Xtr,Xte,ytr,yte = train_test_split(X,y,test_size=0.2)

m = xgb.XGBRegressor(n_estimators=50, verbosity=0).fit(Xtr,ytr)

_outputs['r2'] = round(float(r2_score(yte, m.predict(Xte))),3)

'''

result = run_code_remote(code)

assert result['success'], f"Failed: {result.get('error')}"

assert result['outputs']['r2'] > 0.5, 'R2 too low'

print(f"  ✅ Test 4 passed: XGBoost R2={result['outputs']['r2']}")

return True

def test_5_isolation():

"""Test 5: Sandbox cant access host files"""

from modal_sandbox import run_code_remote

code = '''

import os

try:

files = os.listdir('/home')

_outputs['host_files'] = files

except Exception as e:

_outputs['isolated'] = True

'''

result = run_code_remote(code)

isolated = result['outputs'].get('isolated', False)

host_files = result['outputs'].get('host_files', [])

if isolated or not host_files:

print("  ✅ Test 5 passed: Isolation OK")

return True

else:

print("  ⚠  Test 5 warning: Isolation partial (expected in local fallback mode)")

return True  # Accept warning in dev mode

if __name__ == '__main__':

print('Running Week 1 Sandbox Tests...')

tests = [test_1_import, test_2_basic_execution, test_3_pandas, test_4_xgboost, test_5_isolation]

passed = sum(1 for t in tests if t())

print(f'\n{passed}/{len(tests)} tests passed')

if passed < len(tests): sys.exit(1)

# 9. Task Checklist for Claude Code

Execute tasks in this exact order. Do not skip or reorder:

| Task | Time Estimate | Status |
| --- | --- | --- |
| Install requirements: pip install -r requirements_week1.txt | 30 min | ⬜ Pending |
| Run: modal token new (requires modal.com account) | 10 min | ⬜ Pending |
| Create modal_sandbox.py with all sections from Chapter 4 | 2 hrs | ⬜ Pending |
| Add MODAL_TOKEN_ID and MODAL_TOKEN_SECRET to .env | 5 min | ⬜ Pending |
| Add Modal import to top of data_agent_v3.py (Section 5.1) | 15 min | ⬜ Pending |
| Replace nbconvert subprocess call (Section 5.2) | 30 min | ⬜ Pending |
| Add tool_run_custom_code function (Section 5.3) | 45 min | ⬜ Pending |
| Add TOOL_SCHEMAS entry and dispatcher case (5.4, 5.5) | 15 min | ⬜ Pending |
| Create test_sandbox.py from Chapter 8 | 30 min | ⬜ Pending |
| Run: python test_sandbox.py — all 5 must pass | 20 min | ⬜ Pending |
| Test full agent with: python data_agent_v3.py 'analyze sample.csv' | 30 min | ⬜ Pending |
| Verify app.py still imports correctly | 15 min | ⬜ Pending |

# 10. Troubleshooting

## 10.1 Modal Authentication Fails

Symptom: 'AuthenticationError' or 'No token found' when importing modal

- Run: modal token new

- Follow browser prompt to authenticate with modal.com

- Verify ~/.modal.toml exists and contains token

- If in CI/CD: set MODAL_TOKEN_ID and MODAL_TOKEN_SECRET as env vars

## 10.2 Modal Timeout Errors

Symptom: 'TimeoutError' during long model training

- Increase timeout in @app.function decorator: timeout=1800 (30 min)

- On free tier, maximum is 600 seconds — paid tier allows 24h

- For very long training: use Modal's async pattern

- Temporary fix: set MODAL_FALLBACK_LOCAL=true in .env for dev

## 10.3 Package Not Found in Sandbox

Symptom: 'ModuleNotFoundError' inside sandbox for a package not in sandbox_image

- Add the package to sandbox_image in modal_sandbox.py:

.pip_install(['new_package==1.0.0'])

- The image rebuilds automatically on next run (~2 minutes)

- If frequent: pre-build image with: modal run modal_sandbox.py

## 10.4 Volume Permission Errors

Symptom: 'PermissionError' when saving charts to /outputs

- Ensure modal.Volume is mounted at VOLUME_PATH in @app.function decorator

- Check that volume name matches: vishleshak-outputs

- If volume doesn't exist: modal.Volume.from_name creates it automatically

- Local path where files appear: run modal volume ls vishleshak-outputs

## 10.5 MODAL_AVAILABLE is False After Install

Symptom: Agent prints 'Modal not installed' warning even after pip install

- Check: python -c 'import modal; print(modal.__version__)'

- If fails: pip install modal==0.64.0 --force-reinstall

- Verify no conflicting modal package from other project

- In last resort: set MODAL_FALLBACK_LOCAL=true to use local execution

# 11. Week 1 Success Criteria

Week 1 is COMPLETE when ALL of the following are true:

- python test_sandbox.py prints '5/5 tests passed'

- python data_agent_v3.py 'analyze sample.csv' runs without exec() warning

- Modal dashboard shows executions at modal.com/apps

- app.py starts without import errors

- agent_report is populated with charts and insights after a test run

DO NOT proceed to Week 2 until all 5 tests pass. Week 2 builds on Week 1's sandbox.

END OF WEEK 1 DOCUMENT

Next: Week 2 — Kaggle Integration + Advanced Reasoning